## Slide 1
Arctic Boreal Vulnerability Experiment (ABoVE)
2017 ABoVE Airborne Campaign
26 May 2017 (DOY 146)
AirMOSS: Southwest Alaska
Charles Miller, Deputy Science Lead
Jet Propulsion Laboratory, California Institute of Technology
and the ABoVE Science Team For Hank Margolis, Eric Kasichke, Bruce Tagg
NASA HQ
May 2017

## Slide 2: 26 May 2017/DOY 146 Southwest Alaska
Assets Deployed:
Fairbanks (PAFA) – AirMOSS (P-band SAR)/JSC G-III (N992NA)
  Pilots: Tom “T-Rex” Ryan, Scott “Bonz” Reagan, Tom “Duster” Parent
  Science Coordinator: N Pinto
  Science Lead: M Moghaddam
  Project Manager: Y Lou
  Mechanics: Johnny Scott, Jim Fennel
  Operators: Phil Vaughn, Dave Elliot, Rocky Smith, Roger Chao, Joanne Shimada

## Slide 3: 26 May 2017/DOY 146 Southwest Alaska
Daily Summary:
Science Flight
6 lines of PLAN_1121 flown
Line 1 had to be attempted out of order as airplane could not get to altitude in time
PPA: Operated flawlessly today! We were able to get all six lines on flight plan 1121 as well as lines 1 (32607) and 6 (30203) from flight plan 1114.
RADAR: Recording glitch on line 3 (ID 28019) but data is believed to be recoverable.
Kasischke and Chen in the field at Delta Junction

## Slide 4: 26 May 2017/DOY 146 72-Hour Look Ahead
Saturday 27 May 2017 (DOY 147):
Yukon-Kuskokwim Delta
https://uavsar.jpl.nasa.gov/cgi-bin/report.pl?planID=PLAN_1114_v01#flightPlan
Sunday 28 May 2017 (DOY 148):
Down Day
Monday 29 May 2017 (DOY 149):
Seward Peninsula
https://uavsar.jpl.nasa.gov/cgi-bin/report.pl?planID=PLAN_1116_v02#flightPlan
All plans weather dependent

## Slide 5: 26 May 2017/DOY 146 Southwest Alaska
Flight Plan 1121 v01: Fairbanks AK (PAFA) – PAFA
https://uavsar.jpl.nasa.gov/cgi-bin/report.pl?planID=PLAN_1121_v01#flightPlan
Data Acquisitions:
Line 1, ID 19204: Iliamna
Line 2, ID 23002: Katami 1
Line 3, ID 28019: Katami 2
Line 4, ID 02110: Katami 3
Line 5, ID 08910: Poorman
Line 6, ID 10203: Delta Jnc
Line 7, ID 32607: Delta Junction
Line 8, ID 30203: Delta Junction
Lines 7 and 8 added from Plan 1114
P-band keep-out zone shown in RED
(centered on Clear, AK: 64.29 N, 149.19 W)
08910
19204
10203
23002
28019
02110
5/26/17 flight plan & acquisition segments

## Slide 6: 26 May 2017/DOY 146 Southwest Alaska
Actual Flight Lines
08910
19204
23002
28019
02110
10203
32607
30203

## Slide 7: 26 May 2017/DOY 146 Southwest Alaska
HRPT NIR (left) and IR (right) show partly cloudy conditions across Alaska
HRPT NIR 2244Z
HRPT IR 2244Z

## Slide 8: 26 May 2017/DOY 146 Southwest Alaska
Stevens Village
Beaver
Kotzebue
Glaciers in the Alaska Range as seen from N992NA
Notes: https://www.youtube.com/watch?v=aPVLyB0Yc6I

## Slide 9: 26 May 2017/DOY 146 Southwest Alaska
AirMOSS Quick-look products
A. Line 1, ID 19204: LCKARK
B. Line 2, ID 23002: Katami 1
C. Line 3, ID 28019: Katami 2
D. Line 4, ID 02110: Katami 3
Joanne Shimada, JPL
A
B
C
D
Notes: Note the riverine vegetation structure in the rugged topography of the Katami NWR in SW Alaska

## Slide 10: 26 May 2017/DOY 146 Southwest Alaska
AirMOSS Quick-look products
A. Line 5, ID 08910: Poorma
B. Line 6, ID 10203: Delta Jnc
C. Line 7, ID 32607: Delta Jnc
D. Line 8, ID 30203: Delta Jnc
Joanne Shimada, JPL
A
B
C
D

## Slide 11: 26 May 2017/DOY 146 Southwest Alaska – Details
10203
30203
Notes: Line 10203 – Detail showing the finely resolved features in the agricultural plots in Delta Junction
Line 30203 – Detail showing a moderately large lake and its associated wetlands in the Delta Junction area