## Slide 1
Arctic Boreal Vulnerability Experiment (ABoVE)
2017 ABoVE Airborne Campaign
27 May 2017 (DOY 147)
AirMOSS: Yukon-Kuskowim Delta
Charles Miller, Deputy Science Lead
Jet Propulsion Laboratory, California Institute of Technology
and the ABoVE Science Team For Hank Margolis, Eric Kasichke, Bruce Tagg
NASA HQ
May 2017

## Slide 2: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
Assets Deployed:
Fairbanks (PAFA) – AirMOSS (P-band SAR)/JSC G-III (N992NA)
  Pilots: Tom “T-Rex” Ryan, Scott “Bonz” Reagan, Tom “Duster” Parent
  Science Coordinator: N Pinto
  Science Lead: M Moghaddam
  Project Manager: Y Lou
  Mechanics: Johnny Scott, Jim Fennel
  Operators: Phil Vaughn, Dave Elliot, Rocky Smith, Roger Chao, Joanne Shimada

## Slide 3: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
Daily Summary:
Science Flight
Successfully flew lines 2, 3, 4, 5 of PLAN_1114 (lines 1 and 6 already flown yesterday)
Successfully flew lines 1, 6, 10 of PLAN_1116 (legacy permafrost lines)
Line 2 of PLAN_1116 also started as a bonus after line 1 but radar reset ~75% into the line; will capture on previously planned sortie (29 May)
No PPA problems
Clouds throughout; no major precip
Kasischke and Chen in the field at Delta Junction
Bonz’ last AirMOSS flight before he retires this Wednesday!

## Slide 4: 27 May 2017/DOY 147 72-Hour Look Ahead
Sunday 28 May 2017 (DOY 148):
Down Day
Monday 29 May 2017 (DOY 149):
Seward Peninsula
https://uavsar.jpl.nasa.gov/cgi-bin/report.pl?planID=PLAN_1116_v02#flightPlan
Tuesday 30 May 2017 (DOY 150):
North Slope
https://uavsar.jpl.nasa.gov/cgi-bin/report.pl?planID=PLAN_1117_v01#map
All plans weather dependent

## Slide 5: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
Flight Plan 1114 v01: Fairbanks AK (PAFA) – PAFA
https://uavsar.jpl.nasa.gov/cgi-bin/report.pl?planID=PLAN_1114_v01#flightPlan
Data Acquisitions:
Line 1, ID 32607: Acquired 5/26/17
Line 2, ID 27030: YK Delta 1
Line 3, ID 27031: YK Delta 2
Line 4, ID 01811: YK Coast
Line 5, ID 04214: Innoko
Line 6, ID 30203: Acquired 5/26/17
Line 7, ID 25507: Huslia
Line 8, ID 25508: Koyuk
Line 9, ID 03106: Selawik
Line 10, ID 20007: Coldfoot
Lines 7 – 10 added from
Plan 1116
P-band keep-out zone shown in RED
(centered on Clear, AK: 64.29 N, 149.19 W)
04214
32607
01811
27030
27031
5/27/17 flight plan & acquisition segments
30203
25507
25508
03106
20007

## Slide 6: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
Actual Flight Lines
01811
27030
27031
25507
20007
03106
25508
04214
Data Acquisitions:
Line 1, ID 32607: Acquired 5/26/17
Line 2, ID 27030: YK Delta 1
Line 3, ID 27031: YK Delta 2
Line 4, ID 01811: YK Coast
Line 5, ID 04214: Innoko
Line 6, ID 30203: Acquired 5/26/17
Line 7, ID 25507: Huslia
Line 8, ID 25508: Koyuk
Line 9, ID 03106: Selawik
Line 10, ID 20007: Coldfoot
Lines 7 – 10 added from
Plan 1116

## Slide 7: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
GOES-West Vis (left) and IR (right) show mostly cloudy conditions across Alaska
GOES-West Vis 2030Z
GOES-West IR4 2030Z

## Slide 8: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
Stevens Village
Beaver
In-flight action

## Slide 9: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
Stevens Village
Beaver
Views of Denali and western Alaska

## Slide 10: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
Stevens Village
Beaver
Views of Denali and western Alaska

## Slide 11: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
AirMOSS Quick-look products
A. Line 2, ID 27030: YK Delta 1
B. Line 3, ID 27031: YK Delta 2
C. Line 4, ID 01811: YK Coast
D. Line 5, ID 04214: Innoko
Joanne Shimada, JPL
A
B
C
D

## Slide 12: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
AirMOSS Quick-look products
A. Line 7, ID 25507: Huslia
B. Line 8, ID 25508: Koyuk
C. Line 9, ID 03106: Selawik
D. Line 10, ID 20007: Coldfoot
Joanne Shimada, JPL
A
B
C
D

## Slide 13: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
Overlapping segments acquired over YK Delta tundra that burned in 2015
Multiple ABoVE projects are working here to understand the impacts of these recent burns on permafrost degradation, carbon fluxes, and wildlife
Swaths are each approx 12 km x 70 km
27030
27031
Notes: Quick-look product overlap is not perfect as the images still require additional correction and processing

## Slide 14: 27 May 2017/DOY 147 Yukon – Kuskokwim Delta
Innoko/04214
Selawik/03106
Notes: Detailed wetlands images from TOP: the Innoko NWR and BOTTOM: the Selawik NWR. Both feature serpentine rivers and myriad lakes, fens and bogs. AirMOSS P-band radar will help ABoVE researchers understand the differences in the permafrost active layer, soil moisture, and vegetation in these ecosystems