## Slide 1
Arctic Boreal Vulnerability Experiment (ABoVE)
2017 ABoVE Airborne Campaign
29 May 2017 (DOY 149)
AirMOSS: Seward Peninsula
Charles Miller, Deputy Science Lead
Jet Propulsion Laboratory, California Institute of Technology
and the ABoVE Science Team For Hank Margolis, Eric Kasichke, Bruce Tagg
NASA HQ
May 2017

## Slide 2: 29 May 2017/DOY 149 Seward Peninsula
Assets Deployed:
Fairbanks (PAFA) – AirMOSS (P-band SAR)/JSC G-III (N992NA)
  Pilots: Tom “T-Rex” Ryan, Scott “Bonz” Reagan, Tom “Duster” Parent
  Science Coordinator: N Pinto
  Science Lead: M Moghaddam
  Project Manager: Y Lou
  Mechanics: Johnny Scott, Jim Fennel
  Operators: Phil Vaughn, Dave Elliot, Rocky Smith, Roger Chao, Joanne Shimada

## Slide 3: 29 May 2017/DOY 149 Seward Peninsula
Daily Summary:
Science Flight
All planned lines acquired successfully
AIRCRAFT: Aircraft took a lightning hit at 9000' today and the outboard static wick on the left horizontal stabilizer was missing when we landed. No other visible or electronic damage that we noticed.
PPA: No issues with the PPA today, it continues to work well. We were able to get all lines complete with no repeats.
RADAR: No radar discrepancies.

## Slide 4: 29 May 2017/DOY 149 72-Hour Look Ahead
NOTE: Lightning strike experienced towards the end of the flight has placed an indefinite delay in the upcoming schedule.
Tuesday 30 May 2017 (DOY 150):
Repairs
Wednesday 31 May 2017 (DOY 151):
Repairs
Thursday 1 June 2017 (DOY 152):
Repairs
Friday 2 June 2017 (DOY 153):
TBD
All plans weather dependent

## Slide 5: 29 May 2017/DOY 149 Seward Peninsula
Flight Plan 1116 v02: Fairbanks AK (PAFA) – PAFA
https://uavsar.jpl.nasa.gov/cgi-bin/report.pl?planID=PLAN_1116_v02#flightPlan
Data Acquisitions:
Line 1, ID 25507: Acquired 5/27/17
Line 2, ID 25508: Acquired 5/27/17
Line 3, ID 32510: Council
Line 4, ID 04803: Teller
Line 5, ID 08509: Kougarok
Line 6, ID 03106: Acquired 5/27/17
Line 7, ID 28507: Noatak
Line 8, ID 03107: Ivotuk
Line 9, ID 05403: Toolik
Line 10, ID 20007: Acquired 5/27/17
Line 11, ID 21507: Yukon Flats 1
Line 12, ID 04706: Yukon Flats 3
Line 13, ID 21608: Yukon Flats 2
P-band keep-out zone shown in RED
(centered on Clear, AK: 64.29 N, 149.19 W)
28507
03106
04803
5/29/17 flight plan & acquisition segments
20007
25507
03107
05403
08509
25508
32510
21507
04706
21608
Notes: 4 lines from this plan acquired on 5/26: 1/25507, 2/25508, 6/03106, and 10/20007
Adding 3 lines in the Yukon Flats from Flight Plan 1117 v02: 21507, 04706, and 21608

## Slide 6: 29 May 2017/DOY 149 Seward Peninsula
Pilot’s 5/29/17 flight plan & acquisition segments
Tom “T-Rex” Ryan, PIC N992NA
Notes: Pilot’s plan for 5/29/17 – removes 4 lines acquired on 5/27, and adds the 3 Yukon Flats lines from Plan 1117 v02

## Slide 7: 29 May 2017/DOY 149 Seward Peninsula
Actual Flight Lines
28507
04803
03107
05403
08509
32510
21507
21608
04706

## Slide 8: 29 May 2017/DOY 149 Seward Peninsula
HRPT NIR (left) and IR (right) show partly cloudy over the Seward Peninsula and mostly cloudy elsewhere across Alaska
HRPT NIR 1948Z
HRPT IR 1948Z

## Slide 9: 29 May 2017/DOY 149 Seward Peninsula
Stevens Village
Beaver
In-flight action

## Slide 10: 29 May 2017/DOY 149 Seward Peninsula
Stevens Village
Beaver
Seward Peninsula coastal sights

## Slide 11: 29 May 2017/DOY 149 Seward Peninsula
Stevens Village
Beaver
Selawik, Noatak, and Brooks Range

## Slide 12: 29 May 2017/DOY 149 Seward Peninsula
AirMOSS Quick-look products
A. Line 1, ID 32510: Council
B. Line 2, ID 04900: Teller
C. Line 3, ID 08509: Kougarok
These lines cover the 3 watersheds that are the focus of NGEE-Arctic activities in the Seward Peninsula. They will be a key contribution to the ABoVE – NGEE collaboration.
Cathy Wilson, Stan Wullschleger and other NGEE team members collected ground truth data during the overflights
Joanne Shimada, JPL
A
B
C

## Slide 13: 29 May 2017/DOY 149 Seward Peninsula
AirMOSS Quick-look products
A. Line 4, ID 28608: Noatak
B. Line 5, ID 03107: Ivotuk
C. Line 6, ID 05406: Toolik
The Noatak River is clearly observed in Line A. This line covers a number of burn areas where field data are available
Line B includes the flux tower @ Ivotuk
Line C includes the Toolik Lake Arctic LTER and adjacent research sites
Joanne Shimada, JPL
A
B
C

## Slide 14: 29 May 2017/DOY 149 Seward Peninsula
AirMOSS Quick-look products
A. Line 7, ID 21507: Yukon Flats 1
B. Line 8, ID 04706: Yukon Flats 3
C. Line 9, ID 21608: Yukon Flats 2
Joanne Shimada, JPL
A
B
C

## Slide 15: 29 May 2017/DOY 149 Seward Peninsula
21507
21608
Details of overlapping AirMOSS swaths in the Yukon Flats capture the Yukon River and neighboring wetlands
This area be the target of dense Ka-band radar sampling by AirSWOT in July & August – see 2015 AirSWOT imagery above