## Slide 1
Arctic Boreal Vulnerability Experiment (ABoVE)
2017 ABoVE Airborne Campaign
20 July 2017 (DOY 201)
AVIRIS-NG: Yukon-Kuskokwim Delta
Charles Miller, Deputy Science Lead
Jet Propulsion Laboratory, California Institute of Technology
and the ABoVE Science Team For Hank Margolis, Eric Kasichke, Bruce Tagg
NASA HQ
2017

## Slide 2: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
Daily Status:
AVIRIS-NG / Dynamic Aviation B-200 (N53W)
REPORT DATE: 20 July 2017
Current Status of Aircraft: Yellow
Current Status of AVIRIS: GREEN
Current Deployment Location: Fairbanks AK (PAFA)
Crew: Rogers, Heidt, Nolte, Bernas
Science Coordinator: A Thorpe
Science Lead: C Miller
Project Managers: M Eastwood, I McCubbin
Instrument PI: R Green
Notes: Aircraft avionics package continues to have intermittent loss of heading problems

## Slide 3: 20 July 2017/DOY 201 72-Hour Look Ahead
Friday 21 July – Friday 28 July: Avionics repair @ Kenai
Hard down day
Saturday 29 July – Monday 31 July 2017:
Alaska Targets of Opportunity
Tuesday 1 August 2017 (DOY 213):
Transit to Canadian targets
All plans weather dependent

## Slide 4: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
GOES-West IR 2200Z
GOES-West Vis 2200Z
Notes: Mostly clear across the interior of the YK Delta after morning fog dissipates. Some fog still persists along the coast

## Slide 5: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
NORTH
Southeast
South
Emmonak (ENM) (PAEM)
Northeast
North
Notes: AVCAM sky pictures from the Emmonak near the Bering Sea coast showing mostly clear conditions with some high cirrus on the horizon – relevant for lines 1-4
See http://avcams.faa.gov/ for an interactive map of Alaska aviation cameras

## Slide 6: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
NORTH
Southwest
West
Chevak (VAK)
Southeast
North
Notes: AVCAM sky pictures from Chevak show mostly clear conditions with a few fair weather clouds; relevant for Lines 5-7
See http://avcams.faa.gov/ for an interactive map of Alaska aviation cameras

## Slide 7: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
NORTH
Southwest
West
Kasigluk (Z09) (PFKA)
East
Northeast
Notes: AVCAM sky pictures from Kasigluk showing partly cloudy conditions with some high cirrus; relevant for Line 8
See http://avcams.faa.gov/ for an interactive map of Alaska aviation cameras

## Slide 8: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
NORTH
South
Northwest
Bethel (BET)
Southeast
Northeast
Notes: AVCAM sky pictures from Bethel showing partly cloudy conditions; relevant to Line #8
See http://avcams.faa.gov/ for an interactive map of Alaska aviation cameras

## Slide 9: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
Data Acquisitions:
Line 1, B17, Track Air #95
Line 2, B16, Track Air #94
Line 3, B19, Track Air #97
Line 4, B18, Track Air #96
Line 5, B15, Track Air #93
Line 6, B14, Track Air #94
Line 7, B13, Track Air #91
Line 8, B20, Track Air #98
Line 9, B21, Track Air #99
Planned flight lines
YK Delta
1
2
3
4
5
6
7
8
9
Notes: Line 9, B20 successfully acquired on 7/7/17

## Slide 10: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
Data Acquisitions:
Line 1, B17
Line 2, B16
Line 3, B19
Line 4, B18
Line 5, B15
Line 6, B14
Line 7, B13
Line 8, B20
Line 9, B21
Planned flight lines
1
2
3
4
5
6
7
8
9
As-flown Lines:
Sortie #1
Planned Lines:
Sortie #1
1
2
3
4
5
6
7
8
Notes: Line #9 not flown – acquisition on 7/7/17 was sufficiently cloud-free

## Slide 11: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
B17
B16
B15
B14
As-flown flight lines & acquisition segments
B18
B19
B30
B29
B20
B13
Notes: Excessive cloud cover in the Upper Kuskokwim Valley significantly interfered with acquisitions for lines B30 and B29

## Slide 12: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
AVIRIS-NG Quick-look products
https://avirisng.jpl.nasa.gov/cgi/flights.cgi?step=view_flightlog&flight_id=ang20170720t
A. Line B30, Track Air #108, Run ID 195552: Kuskokwim River - Nikolai-Telida
B. Line B29, Track Air #107, Run ID 200841: Kuskokwim River - McGrath-Nikolai
Winston Olson-Duvall, JPL
A
B
A & B. Excessive cloud cover in the Upper Kuskokwim Valley renders lines B30 and B29 unusable

## Slide 13: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
AVIRIS-NG Quick-look products
https://avirisng.jpl.nasa.gov/cgi/flights.cgi?step=view_flightlog&flight_id=ang20170720t
A. Line B17, Track Air #95, Run ID 210910: Mouth of Yukon R - inland transect - cont of B16
B. Line B16, Track Air #94, Run ID 212431: Mouth of Yukon R - inland transect
Winston Olson-Duvall, JPL
A
B
A. Inland acquisition east of Emmonak
B. Coastal clouds (left hand edge) obscure the main channel of the Yukon River emptying into the Bering Sea at Emmonak
Emmonak

## Slide 14: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
AVIRIS-NG Quick-look products
https://avirisng.jpl.nasa.gov/cgi/flights.cgi?step=view_flightlog&flight_id=ang20170720t
A. Line B19, Track Air #97, Run ID 214520: YK Delta transect - continuation of B18
B. Line B18, Track Air #96, Run ID 215547: YK Delta transect - continuation of B15
Winston Olson-Duvall, JPL
A
B
A. Small “popcorn” clouds in this scene
B. Increasing cloud cover encountered towards the southern end of Line B18

## Slide 15: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
AVIRIS-NG Quick-look products
https://avirisng.jpl.nasa.gov/cgi/flights.cgi?step=view_flightlog&flight_id=ang20170720t
A. Line B15, Track Air #93, Run ID 221509: YK Delta transect - continuation of B14
B. Line B14, Track Air #94, Run ID 222512: Frost - YK Delta parallel coast
Winston Olson-Duvall, JPL
A
B
A & B. Cloud field seen at the connecting edges of lines B14 and B13

## Slide 16: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
AVIRIS-NG Quick-look products
https://avirisng.jpl.nasa.gov/cgi/flights.cgi?step=view_flightlog&flight_id=ang20170720t
A. Line B13, Track Air #91, Run ID 224114: Frost - YK Delta coast - inland transect
B. Line B20, Track Air #98, Run ID 225802: Schaefer - YK Delta lakes
Winston Olson-Duvall, JPL
A
B
A. Clouds interfere with the right hand side of line B13
B. Patchy clouds obscure the beginning of this otherwise excellent acquisition

## Slide 17: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
Notes: Top: Emmonak as recorded in Line B16, Track Air #94, Run ID 212431
Bottom: Wetlands detail from Line B20, Track Air #98, Run ID 225802 showing unusual greenness

## Slide 18
Backup

## Slide 19: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
As-flown Lines: Sortie #1
As-flown Lines: Sortie #2
Sortie #1. Data acquisition in the Yukon-Kuskokwim Delta
Sortie #2. Transit form Bethel to Kenai

## Slide 20: 7 July 2017/DOY 188 Yukon-Kuskokwim Delta
FAA AVCAMS in the
YK Delta & Surrounding Areas

## Slide 21: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
NORTH
South
West
Scammon Bay (SCM)
East
North
Notes: AVCAM sky pictures Scammon Bay at 1420 AKDT/2220 UTC showing fog and low clouds despite clear skies at Chevak
See http://avcams.faa.gov/ for an interactive map of Alaska aviation cameras

## Slide 22: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
NORTH
Southwest
West
Hooper Bay (HPB)
Northeast
North
Notes: AVCAM sky pictures from Hooper Bay (near Chevak) at 1420 AKDT/2220 UTC showing fog and low clouds despite clear skies at Chevak
See http://avcams.faa.gov/ for an interactive map of Alaska aviation cameras

## Slide 23: 20 July 2017/DOY 201 Yukon-Kuskokwim Delta
NORTH
South
Southwest
Newtok (EWU)
East
Northeast
Notes: AVCAM sky pictures from Hooper Bay (near Chevak) at 1420 AKDT/2220 UTC showing fog and low clouds despite clear skies at Chevak
See http://avcams.faa.gov/ for an interactive map of Alaska aviation cameras