This is your quasi-daily update on the 2022 ABoVE Airborne Campaign

Tuesday 19 July, 2022 (DOY 199)

Chip Miller is in Los Angeles.

Peter Griffith is in Maryland.

NASA’s 2022 airborne activities are scheduled to include AVIRIS-NG hyperspectral imaging (5 July – 25 August) and the L-band polInSAR (9 August – 22 August). Flights will provide acquisitions across the ABoVE domain in Alaska and northwestern Canada in coordination with ABoVE field work

ABoVE will coordinate with the DLR CoMet 2.0 Arctic (operating from Edmonton ~12 Aug – 15 Sep), G-LiHT (6-30 July in southern/SW Alaska), and NEON AOP (operating out of Deadhorse AK 20 July – 22 Aug) teams.

More information may be found on the summary page for the ABoVE 2022 Airborne Campaign

Sensor/Aircraft Summaries and 72-hour Look Aheads

AVIRIS-NG (Dynamic Aviation B-200 N53W)

July 2: Transit Great Falls MT (GTF) – Bellingham, WA – Juneau, AK – Fairbanks, AK

July 3: Crew rest day; Clean AVIRIS window

July 4: Hard Down Day; >5000 lightning strikes forecasted for AK

Jackie Hung and a Woodwell research team are in the YK Delta

July 5: First flight day.

Excellent cloud-free conditions found in several locations, but ALL LINES had significant low level smoke interference. It was impossible to see the ground in several locations. These are likely the conditions in Alaska until the August rains begin to extinguish the large wildfires.

Cloud front was further east than forecasted, so Beaver AK area box was aborted after 1 line. Moved north along the Dalton Hwy into less cloudy areas. Acquired several lines in the Toolik Lake area before clouds moved in there. Returned to the Fairbanks area where boxes over the Goldstream Valley, Nugget fire scar, and the BNZ LTER/APEX targets were acquired

July 6: Flight day #2.

Flew Beaver, AK grid, Coldfoot and Bettles lines, Grouse Creek fire scar grid, Hess Creek fire scar line, and CPCRW/flux towers line. Less smoky conditions in the north, but still far from ideal. Visible wavelengths severely compromised.

July 7: Down Day

Resetting crew clocks in advance of extended good weather forecasts

July 8: Down Day

Replacement pilot arrival delayed due to cancelled flight

July 9: Flight day #3.

Forecast for clear skies and low smoke over eastern North Slope

Flew lines over Dalton Hwy, Anaktuvuk River fire scar, Nuiqsut, and Deadhorse areas. Attempted flights over North Slope coastal boxes, but sea ice still covered more than 50% of the lines – will need to revisit these lines towards the end of July

July 10: Flight day #4.

Forecast for clear skies and no smoke over the Kotzebue/Noatak region

Tranist – entire Interior filled with smoke south of the Brooks Range

Sortie #1: flew Noorvik and Kotzebue grids

Sortie #2: flew all Lower and Upper Noatak Valley lines and part of the Selawik grid

Outstanding conditions all day long: clear skies and no smoke

Observed scattered clouds over the Seward Peninsula with increasing high cirrus during the day. Returned to dense smoke advisory in Fairbanks

July 11: Down Day

Clouds moving in across Alaska, no combination of clear skies and smoke-free conditions in any priority areas, so called for a down day after 2 long flying days

July 12: Down Day (Weather).

Forecasts at 0800 showed areas clear skies over Seward Peninsula and Kotzebue, but with significant uncertainty. Forecasts for Wed 7/13 showed better conditions, so we cancelled for today and are targeting Seward Peninsula (NGEE-Arctic) sites and completion of Kotzebue area lines on Wed 7/13.  Mid-day satellite imagery shows that this was a good call with cloud cover remaining across the state, even the Sew Pen/Noatak region – see satellite imagery below

July 13: Flight day #5.

Forecasted large area of clear sky conditions over NW Alaska covering Noatak and Seward Peninsula. Smoke forecast shows it all moving into SE Alaska below a Wiseman-Bettles-Galena-Kaltag line. Acquired excellent data over the Huslia grid, then moved to the Seward Peninsula where clouds interfered with the acquisitions over the Council grid, but excellent data were obtained over Kougarok and Teller sites with NGEE-Arctic teams on the ground at those sites. 2nd attempt at acquiring the Council grid after refueling was more successful, although clouds still interfered with one end of the watershed

July 14: Down Day (weather).

No storming of the Bastille for the ABoVE AVIRIS team today. Combination of dense low-level clouds and/or high cirrus across the state left no viable flight options.

July 15: Down Day (weather).

Clouds across Alaska with no viable flight options. Watching possible flight to the YK Delta on Sunday or Monday

July 16: Down Day (weather).

Clouds across Alaska with no viable flight options. Watching possible flight to the YK Delta on Sunday or Monday

July 17: Down Day (weather/icing).

The forecasted clear skies over the YK Delta were realized; however, a dense system of clouds and precipitation across the center of the state generated icing conditions up to 30,000 ft, and there was no way over or around them. No Go decision based on lack of viable transit options.

July 18: Down Day (weather).

A persistent low over the Bering Sea in sending dense cloud cover and precipitation swirling across Alaska in a series of cyclonic (counterclockwise) waves. The forecasts show these conditions persisting for most of the week. The benefit is that it is significantly suppressing the wildfire smoke. Elevating King Salmon, Kluane/Whitehorse, and Mackenzie Mountain targets in priority since these may open before other Alaska areas.

July 19: Down Day (weather).

The Barrow/Atqasuk area had excellent clear sky conditions in the early morning, but the satellite imagery and forecasts all suggested that the clouds would move in rapidly and cover the area by mid-day. Continuing to watch for target opportunities.

Revised Alaska priorities:

Successful acquisition of all terrestrial lines around Deadhorse and along the Dalton Hwy down to Toolik Lake as well as the NGEE-Arctic sites on the Seward Peninsula allows us to reprioritize remaining Alaska acquisitions:

- Priority 1 = YK Delta grid

- Priority 2 = Interior AK/Fairbanks Area under smoke-free conditions

- Priority 3 = Barrow/Atqasuk Area and Deadhorse coastal regions

- Priority 4 = King Salmon and Anchorage areas

- Priority 5 = Dempster Hwy/Mackenzie Mountain sites (from Fairbanks)

- Priority 6 = Whitehorse/Kluane Lake/Skagway areas (refuel in Juneau)

Delaying Barrow and Deadhorse coastal flights as long as possible to capture later phenology (Barrow) and minimal coastal sea ice

Phil Brodrick continues to post AVIRIS quicklooks for all 2022 ABoVE flights: https://avng.jpl.nasa.gov/pub/ABoVE/quicklooks/.

Kyle Kovach and Univ Wisconsin field team are collecting foliar samples in King Salmon.

Dan, Arlen & Linden Hayes are in Fairbanks

AVIRIS Operations 72-hour Look Ahead

July 20: Potential flight day.

Dense cloud cover forecasted across Alaska all day. Transient clear skies on the North Slope. Watch to see if updated forecasts suggest a North Slope option

July 21: Potential flight day.

Possible area of clear skies over the Mackenzie Mountains in central Yukon. Watch for updates

July 22: Potential flight day.

Dense clouds forecast for all operational areas. No obvious targets. Watch for updates

G-LiHT (Dynamic Aviation Beechcraft King Air N80Y)

Integration & Testing (Bridgewater, VA):  28-30 June 2022

Transit to AK: 1-6 July 2022

Base of Operation and Dates :

Kodiak, AK -- 6-16 July 2022

Aniak, AK -- 16-26 July 2022

Kodiak, AK -- 26-30 July 2022

Description of science flights and motivation

July 2: G-LiHT transits from Bridgewater VA – Perry, IA

July 3: G-LiHT transits from Perry IA – Sheridan County, WY

July 4: G-LiHT transits Sheridan County, WY – Wenatchee, WA

July 4: G-LiHT transits Sheridan County, WY – Wenatchee, WA – Juneau, AK

July 5: G-LiHT transits Juneau, AK – Kodiak AK; in position to begin operations

July 6: G-LiHT in Kodiak AK; no flights on tracker

July 9: G-LiHT in Kodiak AK; 2 sorties near King Salmon, AK

July 10: G-LiHT in Kodiak AK; 2 sorties near King Salmon, AK

July 11: G-LiHT in Kodiak AK; flying near Dillingham, AK

July 12: G-LiHT in Kodiak AK; no activity

July 13: G-LiHT in Kodiak AK; Kodiak Island flight

July 14: G-LiHT in Kodiak AK; local Kodiak flight

July 15: G-LiHT in Kodiak AK; local Kodiak flight

July 16: G-LiHT in Kodiak AK; no activity

July 17: G-LiHT in Kodiak AK; no activity

July 18: G-LiHT in Kodiak AK; local Kodiak flight

NEON Airborne Observation Platform #1 (Daily Flight Reports)

July 17 – Transit through Fairbanks

July 18 – NEON AOP arrives in Deadhorse

L-band SAR (JSC G-III NASA2)

June - July: planned non-ABoVE CONUS flights

Aug 9: Transit Houston – Saskatoon (TBC)

Aug 10: BERMS area TomoSAR

Aug 11: Transit to Yellowknife

CoMet 2.0 Arctic (HALO G-550 D-ADLR)

Aug 6: Transit to Edmonton

Aug 10: First candidate flight day

Weather Forecast: ABoVE Domain

GEOS-FP for ABoVE: https://fluid.nccs.nasa.gov/missions/mission_ABOVE/

HRRR for Alaska: https://rapidrefresh.noaa.gov/alaska/

Windy weather visualization: https://www.windy.com/

FAA Weather Cameras – Interactive map with Alaska and Canadian cameras: https://weathercams.faa.gov/

Alaska Fires and Smoke Predictions: http://smoke.alaska.edu/current_fires.html

Canada Wildfire smoke maps (+ Alaska): http://firesmoke.ca/forecasts/current/

NWT Active Fires:  https://www.enr.gov.nt.ca/en/services/wildland-fire-update/nwt-live-fire-map

Sea ice extent: https://www.weather.gov/afc/ice

Solar Elevation Calculator: https://aa.usno.navy.mil/data/AltAz

Fire activity updates 7/19/22  http://smoke.alaska.edu/current_fires.html :

0900 AKDT on 7/19/22: Fairbanks AQI = 2

https://www.iqair.com/us/usa/alaska/fairbanks

Lightning strike map

https://www.arcgis.com/apps/webappviewer/index.html?id=f5c311fa930d4831916c3f27984e97fd&extent=-21498469.1666%2C7047820.6016%2C-12281998.0441%2C11636488.2836%2C102100

Figure 1. Lightning strike map for Alaska 16-18 July 2022. Tremendous reduction in lighting strikes across the state since the beginning of the month

Last updated: 19 Jul 2022, 10:00. Data from the Alaska Interagency Coordination Center, which is currently tracking 500 fires in Alaska (active, smoldering or in the process of being demobilized).

Multiple large fires burning west of Fairbanks:

- Minto Lakes (37,554 acres, no change since 7/11/22)

- Tanana River (24,751 acres, +1000 acres since 7/15/22)

- Clear (72,157 acres, +1300 acres since 7/15/22)

- Chitanana (99,040 acres, +55000 acres since 7/12/22)

Multiple large (>100,000 acre) fires burning in SW Alaska and the YK Delta contributing to smoky conditions across Interior AK. Fires of particular note:

- Douglas (23,124 acres) south of Coldfoot is burning on both sides of the Dalton Hwy and may impact travel between Fairbanks and Deadhorse

- Hog Butte (206, 061 acres) between Lake Minchumina and Nikolai

- Tatlawiksuk (229,439 acres), Aghaluk Mountain (116,000 acres), and Koktuli River/Pike Creek (205,866 acres) causing smoke over most of western and Interior AK

- East Fork (167, 000 acres) and Apoon Pass (84,000 acres), both near St Mary’s

Minto Lakes fire

Discovered: 6/21/2022 4:34:39 PM
Last updated: 7/19/2022 6:03:12 AM
37554 acres

The team has begun its transition off of this incident as it has been down graded to a Type 3 fire. They remain in place and will continue their efforts to demobilize the incident on 7/19.

Clear fire

Discovered: 6/21/2022 5:05:10 PM
Last updated: 7/19/2022 6:12:22 AM
72157 acres

A period of cooler moist conditions has moderated fire behavior in the near term. Smoldering and creeping are predominant in the fire area.

Chitanana fire

Discovered: 6/19/2022 7:45:00 PM
Last updated: 7/19/2022 5:59:37 AM
99040 acres

Resources continue to hold, improve, mop up, secure, and monitor around cabins, residences, other structures and allotments within the fire area. In addition, point protection continues for structures and other values at risk around the Chitanana fire.

Bitzshitini fire

Discovered: 6/19/2022 5:04:00 PM
Last updated: 7/15/2022 5:31:24 AM
69359 acres

This fire is unstaffed and in patrol by air resources.

Contact Creek fire

Discovered: 5/29/2022 10:10:53 PM
Last updated: 7/14/2022 11:08:17 PM
10654 acres

N208W flew the 151 fire and reported that no smoke was visible.

*** Ground truth providers seeking information on timing of potential overflights should text or email Chip Miller and Peter Griffith ***

If you do not wish to receive the daily airborne briefing, you may unsubscribe at any time by sending an email to support@cce.nasa.gov with "Unsubscribe Airborne Daily” as the subject.